Invoice Processing Process Improvement Project

Executive Summary
The current invoice process includes manual data entry and email-based approvals, resulting in processing delays, errors and time consuming. This project will show an automated way of invoice processing workflow using Optical Character Recognition (OCR), automated validation and real time status which will improve the efficiency and reduce approval cycle time.

Business Problem Statement
After analyzing the current invoice processing workflow, the following challenges were identified:

- Depending more on manual data entry

- Mail based approvals

- Delay in Processing

- Increase in errors

- Lack of visibility of status

- Increase in duplicity

- Time consuming – approx. 5 days for approval

Business Objectives

- Reduce the approval cycle from 5 days to 2 days

- Automate the process to minimize manual errors.

- Implementing Real time Status updates

- Reduce duplicate invoice processing.

- Improve invoice tracking and visibility

Scope

In Scope:

- Invoice Submission

- Invoice Validation

- Approval workflow

- Payment processing

- Status tracking

Out of Scope:

- Vendor onboarding

- ERP replacement

- Contract Management

- Procurement process changes

Stakeholder Analysis

| Stakeholder | Role |
| --- | --- |
| Vendor | Submit Invoices |
| Accounts Payable team | Process Invoices |
| Manager | Approve invoices with high value |
| Finance team | Process payments |
| System Administrator | Maintain system |

AS-IS Process Overview

The AS-IS BPMN diagram illustrates the current invoice processing workflow. The process begins when an invoice is received from a vendor. Invoice details are manually entered into the system and reviewed based on approval thresholds. High-value invoices require manager approval before payment processing, while rejected invoices are returned to the vendor for correction.

Gap Analysis

| Process Step | Current State | Issue | Impact |
| --- | --- | --- | --- |
| Invoice Entry | Manual entry | Human errors | High |
| Approval Process | Email/manual approval | Delays | High |
| Invoice Tracking | No centralized tracking | Poor visibility | Medium |
| Duplicate Validation | Manual verification | Duplicate payments risk | High |
| Approval turnaround time | Approx. 5 days | Slow processing | High |

TO-BE Process Overview

The TO-BE workflow begins with invoice submission through a vendor portal. OCR is used to automatically extract invoice details, followed by automated validation checks and workflow-based approval routing. SLA monitoring and real-time status updates improve visibility and processing efficiency while reducing manual effort.

Functional Requirements

| ID | Requirement |
| --- | --- |
| FR- 01 | System shall allow invoice upload through portal |
| FR-02 | System shall extract invoice details using OCR |
| FR-03 | System shall validate duplicate invoices |
| FR-04 | System shall route invoices based on approval thresholds |
| FR-05 | System shall provide real-time status updates |
| FR-06 | System shall escalate overdue approvals |

Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| NFR-01 | System availability shall be 99% |
| NFR-02 | Response time shall be less than 30 seconds |
| NFR-03 | System shall maintain audit logs |
| NFR-04 | User authentication shall be required |

Expected Benefits

| KPI | Current State | Future State |
| --- | --- | --- |
| Approval Time | 5 Days | 2 Days |
| Manual Entry | High | Low |
| Visibility | Low | High |
| Duplicate Risk | High | Low |
| Approval Cycle TIme | 5 Days | 2 Days |

Conclusion

The proposed TO-BE invoice processing workflow addresses the key challenges identified in the AS-IS process, including manual data entry, approval delays, limited visibility, and duplicate invoice risks.

By introducing the portal-based invoice submission with the use of OCR driven data extraction, automated validation, workflow-based approval, SLA monitoring and real time status tracking, will make the process more efficient and reliable.

This solution is expected to reduce the approval cycle time from Approx. 5 days to 2 days, improve the data accuracy, enhance process visibility and provide a better experience for the internal teams and vendors.

Overall, this redesigned workflow will support operational efficiency, improved compliance and better process control.